## Slide 1
CLIENT REPORT
Confidential
Period: Nov 2025 — May 2026
Backend engineering,
database, infrastructure
and product delivery
Development & Maintenance
Progress Report
A transparent summary of the engineering, infrastructure
and maintenance work delivered on the salon platform —
much of it invisible from the user interface, but essential
to the product's stability, scalability and growth.
186
Commits
75
Pull Requests
57
DB Migrations
7
Months Active

## Slide 2
CONTENTS
What this report covers
01
Project overview
Scope, team and engagement
02
Development timeline
Month-by-month delivery
03
Git activity
Visible evidence of continuous work
04
Backend & database
Foundations under the UI
05
Features delivered
What changed for users and the business
06
Maintenance & stability
The invisible engineering layer
07
Metrics & impact
Quantified output
08
Technical context
How the pieces fit together
09
Conclusion
Commitment going forward
Salon Platform — Development Progress Report
Page 2

## Slide 3
01 · PROJECT OVERVIEW
A platform under continuous engineering
The salon platform is a multi-tenant booking and management system serving customers, salon vendors, relationship managers and administrators. The backend, database, integrations and supporting infrastructure are all actively maintained — not as a one-time build, but as a living product.
Scope of work
Backend APIs (FastAPI)
PostgreSQL via Supabase
Payments (Razorpay)
Storage & uploads
Email & OTP services
Engagement
Period: Nov 2025 – May 2026
Approx. 7 months active
Continuous PR-based delivery
Staging + production environments
Team responsibilities
Feature development
Bug fixing & hotfixes
Database migrations
Deployment & operations
Security & access control
User-facing surfaces
Customer mobile app
Salon admin panel
RM (relationship manager) tools
Admin / internal panel
Salon Platform — Development Progress Report
Page 3

## Slide 4
02 · DEVELOPMENT TIMELINE
Continuous delivery, month by month
Each marker represents a phase of work. Commit volume varies by month, but engineering effort remained continuous throughout.
38
Nov 2025
Foundation
• Production schema
• Auth & RM flows
• Storage setup
• Career applications
4
Dec 2025
Stabilisation
• Career APIs
• Document uploads
• Activity logs
22
Jan 2026
Auth & Ops
• Token validity
• Profiler & locust
• CI pipeline
• Test coverage
30
Feb 2026
Compliance
• Agreement uploads
• Payment reminders
• Business hours
• Email reliability
12
Mar 2026
Vendor
• Outlet & GST
• OTP service
• Vendor approvals
51
Apr 2026
Features
• Facilities
• Gender categories
• Reviews
• Favourites
• Discounts
28
May 2026
B2B
• Products module
• Cart & checkout
• B2B pricing
• Subcategories
• CORS hardening
Commit volume by month
Bar height = commits in that month
Salon Platform — Development Progress Report
Page 4

## Slide 5
03 · GIT ACTIVITY & CONTRIBUTION
Each commit is a unit of engineering work
What a commit represents
Software maintenance often happens behind the scenes. While the user interface may appear similar between releases, continuous engineering work is required to improve stability, scalability, security and performance.
Each commit on the right may include any combination of:
Multiple file updates
Backend logic improvements
Database schema changes
New feature code
Bug fixes and hotfixes
Refactoring of existing code
Performance optimisations
Security & access-control changes
Commit heatmap (illustrative)
Less
More
Contributors (commits)
ve-sca-via
85
Safdar Ali Niazi
40
safdaraliniazi
37
Your Name
31
Salon Platform — Development Progress Report
Page 5

## Slide 6
04 · BACKEND & DATABASE WORK
Foundations that sit beneath every screen
Most of the engineering effort lives below the UI. These are the categories of backend and database work delivered during the engagement.
Database structure
57 versioned migrations applied
New tables: products, orders, carts, OTPs, activity logs, email logs, careers
Service subcategories, gender categories, facilities, business hours
APIs & business logic
16 API modules covering vendors, salons, RM, admin, payments
Booking, products, cart and checkout flows
Review system, favourites, discounts, B2B pricing
Authentication & security
Custom JWT + Supabase auth flow consolidated
Token validity timestamps & forced logout-all
OTP service (MessageCentral) with rate limiting and lockouts
Password reset / forgot-password flows
Role-based access (admin / RM / vendor / customer)
Storage bucket policies & private agreement uploads
Reliability & ops
Database client singleton & refresh logic
Email delivery hardening + email_logs table
Activity logging for admin visibility
CORS preflight fixes & deployment configuration
Locust load profile & profiler integration
CI pipeline for safer deployments
Salon Platform — Development Progress Report
Page 6

## Slide 7
05 · NEW FEATURES DELIVERED
Capabilities added during this period
B2B Products & Wholesale
PROBLEM
Salons could only sell services. No path to sell or buy products.
DELIVERED
Full products module with cart, checkout, payment, and B2B (wholesale) pricing for regular buyers.
TECHNICAL WORK
Database tables, APIs, payment flow, B2B price logic, admin order management.
Hierarchical Service Categories
PROBLEM
Flat category list limited how services could be organised.
DELIVERED
Subcategories with vendor & RM support — better browsing and admin control.
TECHNICAL WORK
service_subcategories table, CRUD APIs, vendor & RM integration.
Reviews & Favourites
PROBLEM
No social proof, no way for users to save salons.
DELIVERED
Customers can review salons and favourite ones they like.
TECHNICAL WORK
Reviews schema & APIs, favourites table, customer endpoints.
Vendor Onboarding (facilities, GST, outlets)
PROBLEM
Vendor data captured only minimal information.
DELIVERED
Richer vendor profiles for compliance and discoverability.
TECHNICAL WORK
JSONB facilities, gender categories, outlet & GST fields, approval logic.
OTP Login (MessageCentral)
PROBLEM
Email-only login restricted some user segments.
DELIVERED
Phone-based OTP login with rate limiting and lockouts.
TECHNICAL WORK
otp_service, otp_attempts table, send/verify endpoints, security hardening.
Career Applications
PROBLEM
No structured way to receive applications.
DELIVERED
End-to-end career application capture with document uploads.
TECHNICAL WORK
Schema, status flow, Cloudinary integration, status update API.
Salon Platform — Development Progress Report
Page 7

## Slide 8
06 · MAINTENANCE & STABILITY
The work users don't see
An analogy
Like maintaining a car engine, many important improvements happen internally and may not change the exterior appearance. The vehicle still looks the same — but it starts more reliably, runs more efficiently, and is safer to drive.
1
Bug fixing
22 explicit fix commits, plus inline corrections in feature PRs.
2
Downtime prevention
Email reliability, payment idempotency, retry-safe order flows.
3
Performance optimisation
LRU cache for Razorpay credentials, geocoding cache, query tuning.
4
Dependency updates
Python runtime pinned, Pillow/SDK updates, deployment config cleanup.
5
Security patches
Token rotation, storage policies, OTP rate limits, CORS hardening.
6
Refactoring
Auth flow consolidation, duplicate code removal, sync supabase client.
7
Scalability
Locust load tests, profiler instrumentation, async-safe payment flow.
8
Monitoring & logs
Activity logs, email logs, structured rich logging.
Salon Platform — Development Progress Report
Page 8

## Slide 9
07 · METRICS & IMPACT
Quantified output, drawn directly from the repository
186
Commits
Individual code changes shipped
75
Pull requests merged
Reviewed change sets
57
Database migrations
Versioned schema changes
16
API modules
Backend feature areas
24
Service modules
Business-logic layers
~115K
Lines added
Code authored across the period
Commits per month
Chart: 
| Nov '25 | Dec '25 | Jan '26 | Feb '26 | Mar '26 | Apr '26 | May '26
Commits | 38 | 4 | 22 | 30 | 12 | 51 | 28
Work distribution (commits)
Chart: 
| Features | Fixes | Refactor / maint | Infra / deploy | Merges & releases
Mix | 38 | 32 | 22 | 19 | 75
Salon Platform — Development Progress Report
Page 9

## Slide 10
08 · TECHNICAL CONTEXT, SIMPLIFIED
How UI, backend and data fit together
User Interfaces
Mobile app · Salon admin · RM tools · Admin panel
API Layer (FastAPI)
Authentication · Bookings · Products · Payments · RM · Vendors · Admin
Services & Business Logic
Orders · Pricing · OTP · Email · Activity logs · Geocoding · Storage
Data & Infrastructure
PostgreSQL (Supabase) · Storage buckets · Razorpay · Cloudinary · MessageCentral
Why this matters
UI is the tip of the iceberg.
Every screen depends on dozens of API endpoints, services and database tables.
Maintenance is structural.
Schema changes, auth hardening and payment integrity have no visible UI — but the platform cannot function safely without them.
Data flows are bidirectional.
A simple action (e.g. booking) touches auth, services, salons, payments, storage and logs.
Changes compound.
Each improvement to a lower layer benefits every feature built above it.
Salon Platform — Development Progress Report
Page 10

## Slide 11
09 ·Commits
It includes all the activity.
Salon Platform — Development Progress Report
Page 11
These all are Git commits

## Slide 12
09 · CONCLUSION
Continuous engineering, transparent reporting.
A summary of the commitments going forward.
1
Stability first
Continued investment in monitoring, logging, automated tests and load profiling so issues are detected and resolved early — often before users encounter them.
2
Scalability & performance
Ongoing refinement of database queries, caching, and async paths so the platform absorbs growth in traffic, vendors and product orders without degradation.
3
Transparent collaboration
Every change is reviewed, versioned and deployable. This report format can be repeated on a regular cadence so progress remains visible and measurable.
Thank you.
We remain committed to maintaining and improving the platform — both the visible product and the engineering foundation it depends on.